|  |  |
| --- | --- |
| Task | Estimated time |
| Side menu (Android) | 5 hours |
| Side menu pages(About us – Home – Shareapp – Profile – logout…etc.) | 3 days |
| Profile screen + change password | 2 day |
| Categories | 2 hours |
| Sub categories | 4 hours |
| Product details | 3 days |
| PLEASE DESIGN THE APPLICATION **EXACTLY** THE SAME AS prototype from xd | |

Estimated days : 10

Deadline: 15/01/2020

API + Dashboard

|  |  |
| --- | --- |
| Task | Estimated time |
| Return token after registration complete | 00:30 hour |
| Reset password with mail | 1 days |
| Use fixed status for fail: 401 and success: 200 “check register link and login” | 2 day |
| Categories link (GET) | 4 hours |
| Banner (GET) | 4 hours |
| Product details link (GET, with param-> product\_id) | 3 days |
| Create order | 1 day |
| About us (image + desc + facebook url) 3 hours | |
| Enter code to verify 2 hours | |
| Dashboard: show all users 3 hours | |
| show + add + edit all categories 1 day | |
| show + add + edit all sub-categories 1 day | |
| About us 3 hours | |
| Show product details 1 day | |
|  | |

Estimated days : 13

Deadline: 20/01/2020